# BEAT Route Project Strategy Report

Prepared by 	Nick Lancaster, member of steering committee

David Savage, member of steering committee

Adrianne Calsy, member of steering committee

9 January 2026

______________________________________________________________________________

# The BEAT Route Project (Barrow to Esk Active Travel)

BEAT Route (Barrow to Esk Active Travel) is a community led project with a big ambition to create a safe, family-friendly route for walking, wheeling, cycling, and horse riding that links communities on the South West Coast of Cumbria.  It’s about more than just a path; it’s about connecting people to places, improving health and wellbeing, boosting local economies, and helping our area move towards a cleaner, greener, healthier future.

## The Vision and Our Principles

We envision a community where walking, wheeling, cycling and horse riding are safe, accessible, and enjoyable for everyone, regardless of age, ability, or background.

The BEAT Route project will:

• Make active travel inclusive for all
• Improve health and wellbeing
• Increase access to work, education, and leisure
• Support sustainable economic growth
• Reduce social exclusion
• Improve road safety and air quality

Our principles are based on equality, engagement, health and wellbeing, and place making.  We want this project to celebrate our culture and heritage while making everyday travel safer and more enjoyable.

## Why It Matters

Many people across rural Cumbria rely heavily on cars, even for short journeys, because there simply aren’t safe alternatives.  Busy A-roads, narrow lanes, and inaccessible rights of way make walking, wheeling, cycling or horse riding unsafe or impractical for many.  The lack of options contributes to social isolation, low activity levels, and health inequalities in our rural communities.

When constructed the BEAT Route will:

• Provide safe, accessible routes for everyday journeys
• Connect people to schools, shops, transport, and leisure
• Encourage healthier, more active lifestyles
• Boost local business and tourism
• Reduce congestion, pollution, and carbon emissions
• Strengthen community connections and social inclusion

## Who We Are

BEAT Route is driven by local volunteers currently working alongside Cumberland Council, Westmorland and Furness Council, and the Lake District National Park Authority, with the support of Walk Wheel Cycle Trust (WWCT, formerly Sustrans).  The group has no political affiliations and represents a growing number of community supporters, with backing from local parish councils, county councillors, MPs, schools, and businesses.  Over 350 residents have already signed up to show their support. Further information on our recent engagement with the community is available in the ‘BEAT Route Engagement Report’.

## How the Project will be developed and implemented

We will work with WWCT and involve the community in the development of BEAT route. WWCT follow best practice for route development and have 40+ years experience developing the National Cycle Network.

Stage 1: Route Optioneering:

Route options will identify a preferred alignment via a robust multi-criteria analysis, prepare a concept design, conduct land ownership enquiries, and develop high level costings for the preferred alignment.  Route visualisations will be part of this work to support further campaigning, fund assembly and advocacy.  This work will follow Active Travel England’s Rural Delivery Roadmap and adopt a community first approach.  Stage 1 provides a package of deliverables which can be used to approach a range of funders, allowing the area to compete with larger towns and cities.  By completing the initial design, landowner approach and costing work, the scheme is de-risked, and as such is a more attractive proposition for capital funders.

## Stage 2: Detailed design, costing and route construction:

In Stage 2 funding is sought to develop the concept design into a technical package of work that will form the basis of a construction tender package, undertaking the legal processes required to create the route (such as upgraded or new Right of Way designations), and agreeing with local authorities and partners the adoption and ownership of the asset. With this in place, the route can be constructed.

Based on engagement with residents the initial priority sections of the route are proposed within each Council area and listed below (in italics). Developing the work in short sections is more manageable for route optioneering, allows benefits to be seen more quickly and funding to be targeted.

Proposed BEAT Route sections

| Section | Council area | Comment |
| --- | --- | --- |
| From Millom North to and across the River Esk |  |  |
| Millom/Haverigg to Silecroft | Cumberland | Initial BEAT Route priority section and link to Millom Town Deal provisions |
| Silecroft to Bootle and Bootle Station | Cumberland | To serve local communities |
| Bootle to Waberthwaite | Cumberland | To serve local communities |
| Waberthwaite to the Esk river | Cumberland | To link to River Esk crossing and other routes North |
| River Esk crossing | Cumberland | An alternative crossing to the A595 (Muncaster) bridge, identified as a high hazard by residents, across the Esk is also required for continuity of the King Charles III English Coastal Path. Achieves link to Ravenglass and National Cycle Network Route (NCN) 74, Hadrian’s Way and then onwards to C2C, Route 7. |
| Millom East and South to Barrow in Furness |  |  |
| Millom to The Green | Cumberland | Initial BEAT Route priority section and link to Millom Town Deal provisions |
| The Green to River Duddon crossing | Cumberland | To link to River Duddon crossing and other routes East and South. |
| River Duddon crossing | Cumberland and Westmorland and Furness | An alternative crossing to the A595 (Duddon) bridge across the Duddon is also required for continuity of the King Charles III English Coastal Path |
| Duddon Bridge to Broughton in Furness | Westmorland and Furness | Initial BEAT Route priority section. No alternative to A- road identified as high hazard in resident survey. |
| Broughton in Furness to Kirkby in Furness | Westmorland and Furness | To serve local communities |
| Kirkby in Furness to Askam | Westmorland and Furness | Initial BEAT Route priority section. No alternative to A- road identified as high hazard in resident survey. |
| Askam to Barrow in Furness | Westmorland and Furness | Route exists but upgrading is required. Provides important link to Barrow in Furness for employment, higher education, shops, Furness General Hospital and other services. Achieves link to NCN Routes 700 and 70. Identified as priority 3 in Barrow in Furness LCWIP cycling network. |

## What We're Doing Now

With strong community support, BEAT submitted an Expression of Interest to the South Copeland Geological Disposal Facility Community Partnership’s ‘Community Investment Fund’ and has been invited to apply for funding.  The aim is to secure funding to carry out a detailed Stage 1 study, led by Walk Wheel Cycle Trust. This study will initially consider two key sections:

• Millom High School to Green Road Station (approx. 4.25 km)

• Haverigg Road/Sea Wall to Silecroft Station (approx. 6 km)

These routes link into the Millom Town Deal active travel improvement project, extending the network and complementing other planned work.

Whilst the work progresses in this area we continue to explore funding options to carry out a similar detailed study considering route options for Askam in Furness, Kirkby in Furness, and Broughton in Furness.

## Community Support and Strategic Fit

BEAT Route enjoys strong community backing and aligns with a range of local and regional strategies, including:

• Cumberland Joint Local Health and-Wellbeing Strategy (2023-2028)
• Cumberland Council Plan (2023-2027) 
• Copeland Local Plan (2021-2039)
• Cumbria Transport Infrastructure Plan (2022-2037)
• Cumbria Destination Management Plan (2024-2030) 

The project also contributes to national goals for sustainable transport and public health. By improving access and connectivity, BEAT Route supports healthier communities, stronger local economies, and a climate positive future.

## Next Steps

Once Stage 1 work is complete for sections of route the project will pursue funding for Stage 2 work to deliver these route sections, following established stage gated project management processes.  As work progresses we will continue to engage with landowners, councils, and local residents to make sure the project reflects the communities’ priorities and delivers benefits for everyone.

## How to contact us

Further information is available on our website or we can be contacted by e-mail, as below.

E-mail: beatroute2@gmail.com 		Website: beatroute.org.uk